**Name: Sophy Peng**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)** | **Date Due**  **(Actual)** |
| 1. Create user story backlog | 3/19/18 | 3/18/18 |
| 2. Create low fidelity wireframes | 3/20/18 | 3/19/18 |
| 3. Create mid fidelity wireframes | 3/21/18 | 3/20/18 |
| 4. Create high fidelity wireframes | 3/22/18 |  |
| 5. Code out basic html | 3/22/18 |  |
| 6. Pick out color scheme and code out CSS | 3/23/18 |  |
| 7. Code JavaScript | 3/24/18 |  |
| 8. Add Customer Online Order Form | 3/25/18 |  |
| 9. Interview 5 people | 3/26/18 |  |
| 10. Put together videos and review project | 3/17/18 |  |